PROJECT PLANNING PHASE

# Project Planning (Product Backlog, Sprints & Estimation)

| Date | 29 September 2026 | Team ID: [Enter Team ID] |
| --- | --- | --- |
| Project Name: AI-powered FAQ and Customer Support Automation (AnswerBot) |  |  |

# Product Backlog and Sprint Plan

| Sprint | Epic | Story No. | User Story / Task | Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | Implement user registration | 3 | High | Backend Team |
| Sprint-1 | Authentication | USN-2 | Implement login and JWT generation | 3 | High | Backend Team |
| Sprint-1 | Security | USN-2A | Add bcrypt password hashing | 2 | High | Backend Team |
| Sprint-2 | FAQ CRUD | USN-3 | Create FAQ endpoint and schema | 3 | High | Backend Team |
| Sprint-2 | FAQ CRUD | USN-4 | Update FAQ with authorization | 3 | High | Backend Team |
| Sprint-2 | FAQ CRUD | USN-5 | Delete FAQ with authorization | 2 | High | Backend Team |
| Sprint-3 | Search | USN-6 | Implement FAQ search endpoint | 3 | High | Backend Team |
| Sprint-3 | AI | USN-7 | Integrate Gemini FAQ generation | 5 | High | AI/Backend Team |
| Sprint-3 | Reliability | USN-7A | Centralize error handling and validation | 2 | High | Backend Team |
| Sprint-4 | Testing | USN-8 | Postman/Thunder Client end-to-end API testing | 3 | High | QA Team |
| Sprint-4 | Documentation | USN-9 | Prepare architecture, DFD, user stories and UAT | 3 | Medium | Documentation Team |

# Sprint Schedule

| Sprint | Total Story Points | Duration | Planned Outcome |
| --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | Authentication and security foundation |
| Sprint-2 | 8 | 6 Days | FAQ CRUD and ownership rules |
| Sprint-3 | 10 | 6 Days | Search, Gemini integration and reliability |
| Sprint-4 | 6 | 6 Days | Testing, bug fixes and documentation |

# Velocity

Planned velocity is approximately 8 story points per 6-day sprint. Actual velocity should be calculated from completed story points after each sprint and used to refine future estimation.

# Burndown Tracking

Track remaining story points daily. The ideal line decreases from the sprint total to zero by the planned end date. Any flat or rising section indicates blocked work, scope growth, or incomplete stories.